INNER CANVAS

# Project Progress Report

Project Name: Inner Canvas
Date: 11 September 2025
Prepared By: KIRTI SAHNI

## 1. Project Overview

Inner Canvas is envisioned as a digital self-reflection and productivity hub that brings together three key functions:

- Journaling – For personal writing, reflection, and note-taking.

- Mood Tracking – To monitor emotional well-being over time.

- Task Management – To help users organize and manage daily responsibilities, similar to Trello boards.

The platform aims to combine mental well-being and productivity tools into one seamless experience, wrapped in a clean, modern, and responsive design.

## 2. Progress Summary

### Completed Features

#### A. Homepage (index.html)

- Header & Navigation:

  - Built a sticky header with site branding (“Inner Canvas”) and navigation links.

  - Navigation includes links to: Home, Journaling, Mood-Tracking, Task Manager, About.

- Styling:

  - Minimalist UI with soft background patterns.

  - Hover and focus states for accessibility.

  - Responsive layout (mobile-friendly with media queries).

- Action Buttons:

  - Contact Us button in the header.

  - New Entry button aligned to the right below the header → links to the Journaling page.

#### B. Journaling Page (newjournal.html)

- Note Editor Container:

  - Clean card-like layout with a dark theme for writing.

- Header Tools:

  - Back button, date input (with placeholder), calendar button, save button.

- Title & Content Areas:

  - Editable title (contenteditable).

  - Editable note body with placeholder text (“Start typing here…”).

  - Preserves formatting with white-space: pre-wrap.

- Footer Quick Actions:

  - Buttons for adding text notes, images, camera, and emojis.

  - Hover animations for interactivity.

- Accessibility:

  - ARIA labels and roles included for buttons, titles, and content areas.

### Features In Progress

- Data Persistence

  - Journaling entries can be created but not saved.

  - Local storage or backend integration is required.

- Calendar Integration

  - Placeholder calendar button exists but functionality isn’t implemented yet.

- Responsive Experience Enhancements

  - While basic responsiveness works, deeper testing across screen sizes is needed.

### Pending / Upcoming Work

#### Journaling Module

- Implement Save functionality (local storage → database).

- Add search & filter options for past entries.

- Provide export (PDF/Markdown) functionality for notes.

#### Mood Tracking Module

- UI Design: Mood slider, emoji-based ratings, or color-coded indicators.

- Tracking & Visualization: Graphs showing mood history over time.

- Integration with Journaling: Tag moods to journal entries for correlation.

#### Task Manager Module

- Core Features:

  - Create, edit, and delete tasks.

  - Drag-and-drop between To Do / In Progress / Done.

  - Assign due dates, labels, and team members.

- Advanced Features (Future):

  - Notifications/reminders.

  - Collaboration tools (team chat/comments).

#### General Improvements

- Navigation: Allow seamless switching between modules.

- UI Customization: Dark/Light theme toggle.

- Accessibility: More ARIA roles, screen reader support, contrast checks.

- Deployment: Hosting setup, CI/CD pipeline.

## 3. Challenges

- Backend Missing: Currently only frontend prototypes exist, blocking persistence and advanced features.

- Calendar Integration: Requires JavaScript or an external library for usability.

- Cross-Module Consistency: Need a unified design system to keep Journaling, Mood Tracking, and Task Manager visually and functionally consistent.

- Accessibility: Only partially implemented — additional testing with tools like Lighthouse or axe-core is needed.

## 4. Timeline & Completion Status

| Phase | Status | Completion % |
| --- | --- | --- |
| Frontend Prototyping (UI) | Completed | 100% |
| Journaling Basic Editor | Completed | 80% |
| Data Persistence (Save, Edit) | In Progress | 30% |
| Mood Tracking Module | Pending | 0% |
| Task Manager Module | Pending | 0% |
| Accessibility Improvements | In Progress | 40% |
| Deployment & Testing | Pending | 0% |

Overall Completion Estimate: ~35%

## 5. Recommendations & Next Steps

- Prioritize Backend Setup

  - Choose stack (Node.js, Express, or Firebase) for journal storage.

  - Build simple CRUD APIs for Journaling.

- Implement Calendar Functionality

  - Use a lightweight date picker (e.g., Flatpickr).

- Start Mood Tracker UI Design

  - Low-fidelity wireframes → UI mockups → frontend implementation.

- Task Manager MVP

  - Start with simple to-do lists before drag-and-drop.

- Testing & Feedback

  - Deploy a demo version to gather early user feedback.

## 6. Overall Status

🔹 Current Phase: Frontend Prototype 
🔹 Progress: 35% Completed
🔹 Next Milestone: Functional journaling system with persistence (target: 2–3 weeks).